BMP Compliance Platform: Plan of Action & Next Steps

Next stage: AI Integration

| Client | BMP & Co. LLP |
| --- | --- |
| Prepared by | CanopusGBS |
| Date | 6 October 2026 |
| Version | 1.0 |

For discussion with BMP & Co. LLP. Timelines in this document are indicative and are to be agreed with BMP for each item.

# 1. Purpose

This document summarises where the BMP Compliance Platform stands after its first stage, and sets out how we propose to carry out the next stage, AI integration. It is based on the Project Requirements Document (v1.0) and the Scope of Work (SOW), and it uses the stage names defined there. Timelines are indicative and will be agreed with BMP item by item.

# 2. Where We Stand Today

## 2.1 First stage delivered: Phase 1: System of Record

The structured system of record, with its web screens in the approved dashboard look, has been built and checked by 307 automated tests. In summary:

| Requirement area | What was delivered |
| --- | --- |
| System of record (FR-1, FR-2, FR-5, FR-6) | Database covering all 12 data categories in the SOW, 19 standard lists, the User Database built from BMP's field list (all 292 spreadsheet rows mapped) and the Activity Database linking each step to the records it uses. |
| People, roles and history | “Don’t Ask Twice”: a person is entered once and reused. Every role keeps its start and end dates, so past positions stay visible. |
| Meetings, share capital, filings, financial records | Board, AGM, EGM and committee meetings with attendance; share classes, allotments and transfers; government filings tracker; remuneration, loans, related-party transactions and penalties. |
| Obligations and tasks | A Board Meeting activity with nine ordered steps, due dates worked out from the meeting date, required documents per step and confirmation points. |
| Evidence (FR-3) | Uploaded notices, minutes and similar documents, each fingerprinted, versioned and linked to a meeting, task or person. |
| Rules and calculated values | Applicability rules held as data with legal references. Shareholding percentages, director ages, attendance and overdue filings are calculated, never typed. |
| Audit trail and company separation | Every change recorded (who, when, before and after) and not editable. Each company's data is kept separate in the database and the application, with sign-in and access by company. |
| Data access layer and dashboard (FR-4, FR-14) | A data-access interface (API) used by the web screens and ready for the later AI tool layer. The approved dashboard look is retained and already connected to the live system, earlier than the documents plan. |

## 2.2 Deployment and client walkthrough

- Deployment: the platform runs as a demonstration environment on our virtual machine (Ubuntu). The data in it is fictional.

- Walkthrough: completed with BMP. Only minor UI and functional changes came back; they are listed below.

## 2.3 Pending minor changes from the walkthrough

None of these has been started yet. Scope and timing will be agreed with BMP, and they will be recorded in the project tracker.

| # | Item | Status |
| --- | --- | --- |
| 1 | Show only All Companies, All Directors and Notifications in the sidebar until a company is selected | Pending |
| 2 | Remove the “Filings” column from the company table | Pending |
| 3 | Move the financial-year selector and user box to the far right of the top bar | Pending |
| 4 | Split Master Data into four horizontal tabs | Pending |
| 5 | Remove the “Calculated Values” tab | Pending |
| 6 | Combine the director sub-tabs into one “Directors” view | Pending |
| 7 | Combine the shareholder sub-tabs into one “Shareholders” view | Pending |
| 8 | Add an “ODI / ECB / DI / Foreign Investments” tab | Pending |
| 9 | Show Address and Phone Number in the director table | Pending |
| 10 | Show only directors active in the selected financial year, with a switch for ceased directors | Pending |

## 2.4 Phase 1 items still being closed

Checking the code and our tracker, these items from the SOW are not yet fully in place. We propose to close them alongside the next stage.

| Item | Status |
| --- | --- |
| Sample data: five companies are loaded, but with limited records, and the AGM records (current and prior year) described in the SOW are not complete | In progress |
| Rule review tracking: when each rule was last reviewed, by whom, and “pending review” until signed off | To be added |
| Notice-period and filing-status calculations from dates (overdue filings and task due dates already work) | Partly done |
| Warning when a new company or person name looks like an existing one | To be added |
| Daily backups with a copy on separate storage | To be confirmed on the server |

# 3. Next Stage – AI Integration

Stage: Phase 2: AI Assistant on one activity.

## 3.1 Objective

With the structured system of record in place, add an AI assistant on top of it so that BMP staff no longer need to key in data by hand. The AI proposes and a named person approves: nothing is saved or sent without confirmation. The result is shown on one activity first, and the findings are shared with BMP before any wider rollout.

## 3.2 Scope

The documents list all four capabilities as required. The priority shown is our proposal for discussion.

| Capability | Description | Priority |
| --- | --- | --- |
| Human confirmation (FR-13) | No database change and no outgoing message without a named person’s explicit confirmation. Built into the system itself, not left as an instruction to the AI. | Essential |
| Named approvers | Individual user accounts for everyone who approves AI actions, so each approval is recorded against a person (SOW, Phase 2). | Essential |
| Data privacy and company separation (FR-10, FR-12) | Only the data a task needs is sent to the AI provider. Each AI request can reach only the company being worked on. | Essential |
| Continuity (FR-11) | AI work on each company is kept between sessions, so later work builds on earlier work. | High |
| 1. Reading documents (FR-7) | Upload a PDF, Word or scanned file; the AI extracts the details; the team checks them before saving. Conflicts with held data show both values; uncertain details are highlighted. | High |
| 2. Setting up work from an instruction (FR-8) | A short instruction creates the steps, deadlines and records for the activity, which the team confirms. | High |
| 3. Drafting notifications (FR-9) | The AI drafts the notice and lists recipients; the team reviews and approves before it is sent. Sending depends on BMP’s email decision. | High |
| 4. Answering questions from documents | The AI answers with a reference to its source, and flags where evidence is incomplete rather than guessing. Uses a shared library (Companies Act, Secretarial Standards); client documents stay within their own company. | High (follows 1 to 3) |

## 3.3 Approach

a) Development and testing with free-tier LLM APIs. We will build and test against free-tier LLM APIs. The connection to the AI is a switchable setting, so the same work carries over to another provider without a rebuild, as the SOW requires.

b) Optional move to an in-house LLM. An LLM hosted on BMP’s own hardware can be added later, only if BMP approves. It depends on hardware being available (SOW section 9, item 1) and is a decision for BMP.

Please note: free-tier APIs are for testing only. Their terms can differ from the business terms the SOW relies on for data retention. Until BMP approves the hosting approach, we will use demo or masked data only, and no real client data.

## 3.4 Action plan

Weeks are counted from kick-off and are indicative, to be agreed with BMP for each step.

| Step | Activity | Owner | Dependency |
| --- | --- | --- | --- |
| 1 | Kick-off: confirm the one activity to pilot, the test scenarios and how results will be judged | CanopusGBS and BMP | BMP inputs (section 4) |
| 2 | Prepare the test environment with demo or masked data | CanopusGBS | Step 1 |
| 3 | Select the free-tier LLM API for testing; check its limits and terms | CanopusGBS | Step 1 |
| 4 | AI foundation: switchable LLM connection, controlled tool layer, per-company context, confirmation step, record of AI actions, approver accounts | CanopusGBS | Steps 2, 3; pilot approvers named by BMP |
| 5 | Capability 2: set up an activity from a short instruction | CanopusGBS | Step 4 |
| 6 | Capability 1: read uploaded documents, with review before saving | CanopusGBS | Step 4; sample documents from BMP |
| 7 | Capability 3: draft notifications; sending tested without real emails until BMP decides on the email system | CanopusGBS | Step 5; email decision by BMP |
| 8 | Capability 4: answers with sources from the shared reference library | CanopusGBS; BMP supplies reference material | Step 4 |
| 9 | Testing and accuracy review against the agreed scenarios; check confirmation, company separation and data sent | CanopusGBS; BMP reviews results | Steps 5 to 8 |
| 10 | Pilot demonstration; results shared with BMP before any wider rollout | CanopusGBS and BMP | Step 9 |
| 11 | BMP decisions on LLM hosting (including the optional in-house LLM), AI provider terms and processing outside India | BMP | Needed before any real client data is used with AI |

# 4. Client Inputs & Dependencies

| What we need from BMP | Why |
| --- | --- |
| Confirmation of the one activity to pilot | The documents mention the AGM; the Board Meeting activity is already in the platform. It sets the test scenarios. |
| Sample queries and use cases | Examples of instructions staff would give and questions they would ask, so tests reflect real work. |
| Sample documents (fictional or masked) | Notices, minutes and similar files to test document reading. |
| Sign-off of walkthrough feedback | Agree the list of minor changes in section 2.3 and close the first stage. |
| Names of pilot approvers (SOW section 9, item 6) | Each AI action is approved by a named person with their own account. |
| Fields never to be sent to the AI provider (item 5) | These are withheld automatically. |
| Email system for notifications (item 3) | Needed before notices can be sent to real recipients. |
| Decision on LLM hosting and hardware (item 1) | Continue with an external provider or add an in-house LLM, and whether suitable hardware is available. |
| AI provider terms (item 2) and processing outside India (item 4) | Needed before real client data is used with AI. |
| Review time from BMP professionals | To check test results against expected answers. |

# 5. Risks & Considerations

| Risk | How we will handle it |
| --- | --- |
| Data privacy | Demo or masked data only until BMP approves the hosting approach. Only the data a task needs is sent; agreed fields are withheld; each company’s data stays separate in the database. The production provider is chosen on acceptable data-retention terms (SOW section 5.3). |
| Free-tier limits (rate limits, availability, changing terms) | The AI connection is switchable, so tests can be repeated on another provider. Test runs are planned around the limits. Delays in testing do not affect the platform itself. |
| AI response accuracy | Every extracted detail is checked by a person before saving. Uncertain details are highlighted; conflicting values are shown side by side. Answers cite their source and say when evidence is missing. Accuracy is measured on agreed scenarios and shared with BMP. |
| AI acting without approval | Confirmation is built into the system: the AI has no way to change data or send an email except through a named person’s approval. |
| Provider contract, hardware or email decisions take longer than planned | Development continues on test data. Switching providers is a setting, not a rebuild. Notification sending is tested without real recipients until the email system is decided. |

# 6. Change Management

This plan gives an indicative overview. Scope and timelines may be adjusted based on implementation findings, feature availability and client decisions. All changes will be recorded in the project tracker.

# 7. Immediate Next Steps (next one to two weeks)

- Hold a short kick-off with BMP to confirm the pilot activity and the scenarios to test, and to agree this plan and its indicative timeline.

- BMP shares sample queries and use cases, and fictional or masked sample documents.

- Agree the list, order and sign-off of the minor changes from the walkthrough (section 2.3).

- CanopusGBS prepares the test environment with demo data and selects the free-tier LLM API, checking its limits and terms.

- BMP names the pilot approvers and the fields never to be sent to the AI, and starts internal discussion on the email system, LLM hosting and hardware.